Status/Progress Report

|  |
| --- |
| **Project Name**: Hairdressing Project  **Team Member Name:** Diego C.  **Date:** 20/08/2020  **Reporting Period:** 17/08/2020 - 21/08/2020 |
| **Work completed this reporting period:**   * Scope document (initial draft) * Implementation plan (initial documentation section) |
| **Work to complete next reporting period:**   * Implementation plan (development phase section) * Test plan |
| **What’s going well and why:**  The initial documentation needed for the project is progressing as planned. The scope document is nearly finished, and the implementation plan should not take too long since it is based on our scheduled tasks on Asana. |
| **What’s not going well and why:**  Schedules will have to be adjusted, because one of our teammates (Stefan S.) will not be able to contribute as much to this project anymore. |
| **Suggestions/Issues:**  The test plan can probably be done in a week if we start tomorrow (21/08/2020), because we already have the UI mock-ups ready, so we have an idea of what to test. |
| Project changes  * Added scope document * Added implementation plan * Added progress report |