**Status/Progress Report**

|  |
| --- |
| **Project Name**: Hairdressing Project  **Team Member Name:** Gerardo G.  **Date:** 20/08/2020  **Reporting Period:** 17/08/2020 - 21/08/2020 |
| **Work completed this reporting period:**   * SRS |
| **Work to complete next reporting period:**   * Implementation plan (development phase section) * Test plan |
| **What’s going well and why:** |
| **What’s not going well and why:**   * We had difficulties contacting the client |
| **Suggestions/Issues:**   * One of our lecturers helped us to contact the client so client finally responded. |
| **Project changes**  * Client required some additional features (color swatch, hair density, porosity, etc.) |

Status/Progress Report

|  |
| --- |
| **Project Name**: Hairdressing Project  **Team Member Name:** Gerardo G.  **Date:** 28/08/2020  **Reporting Period:** 22/08/2020 - 28/08/2020 |
| **Work completed this reporting period:**   * SRS * Implementation plan * Research face shape recognition solution |
| **Work to complete next reporting period:**   * Test plan * Check / Fix implementation plan * Keep researching face shape recognition |
| **What’s going well and why:**   * Documentation has been almost completed |
| **What’s not going well and why:**   * Dev concerned about delivering code on time |
| **Suggestions/Issues:** |
| Project changes |

Status/Progress Report

|  |
| --- |
| **Project Name**: Hairdressing Project  **Team Member Name:** Gerardo G.  **Date:** 04/09/2020  **Reporting Period:** 31/08/2020 - 04/09/2020 |
| **Work completed this reporting period:**   * Test plan * SRS |
| **Work to complete next reporting period:**   * Upskilling: Fluter, Dart, FastAPI * Research libraries for FaceShape recognition and hairstyle swap |
| **What’s going well and why:**   * Documentation has been almost completed |
| **What’s not going well and why:**   * Dev concerned about delivering code on time |
| **Suggestions/Issues:** |
| Project changes |